CampOps Consumer Agentic Booking - POC Build Brief

Version 1.1 | Updated 2026-08-28

1. Purpose

Define the implementation approach, technical constraints, mocked systems, and build boundaries required to create a credible CampOps consumer agentic booking POC quickly without turning implementation choices into product or design requirements.

This brief translates the PRD into an implementation approach. Technical decisions are chosen to satisfy the defined product behaviors and POC constraints while minimizing unnecessary infrastructure. This document governs how the POC is built, not how the interface must look.

2. Build Objective

Create a working prototype that can reliably demonstrate the full agentic golden path defined in the PRD:

• natural-language trip intent

• structured intent extraction

• autonomous campsite search and evaluation

• visible multi-step activity

• a planned availability exception

• adaptive recommendation of a substitute

• mid-task user refinement

• staged reservation state

• explicit authorization before any simulated financial or irreversible action

The build should prioritize behavioral credibility, state consistency, and repeatability over production-grade architecture.

3. Build Principles

Smallest credible system

Use the least complex architecture that can demonstrate the product hypothesis honestly.

Structured state over conversational memory

Critical trip, campsite, recommendation, and booking information should live in explicit application state rather than depending on the model to remember prior conversation correctly.

Deterministic where reliability matters

The golden-path demo should be repeatable. Product behaviors that must occur predictably may be mocked or scripted rather than delegated entirely to probabilistic model behavior.

LLM where it adds product value

Use a live model where natural-language interpretation, clarification, or explanation materially demonstrates the agentic hypothesis. Do not use an LLM merely because the product involves AI.

Behavior before infrastructure

Do not build production architecture that is unnecessary to test the interaction model.

4. POC Scope

In scope for implementation:

• a single consumer camping-booking experience

• local or mocked campsite inventory

• structured trip intent

• campsite filtering and ranking

• agent progress states

• recommendation logic

• one repeatable availability-loss exception

• one or more plausible alternative campsites

• mid-task intent refinement

• reservation staging

• simulated authorization boundary

• enough error handling to support the defined evaluation scenarios

Not required for implementation:

• real campsite reservation APIs

• real payment processing

• production authentication

• production account management

• persistent cross-session memory

• production-grade RAG

• vector databases

• real-time inventory synchronization

• multi-agent orchestration

• production analytics or observability

• post-booking operations

Out-of-scope systems may be simulated when necessary to demonstrate intended product behavior.

5. Mocked Data Requirements

Use a deterministic campsite dataset large enough to support meaningful filtering and tradeoffs without creating unnecessary data-management work.

Recommended POC dataset: approximately 8–15 campsite records.

Each record should support the product attributes required by the PRD, including:

• campground and campsite identity

• availability

• reservation dates or availability windows

• capacity

• price

• fees where relevant

• pet policy

• campsite type

• amenities

• proximity to water, bathhouse, or other relevant features

• distance or travel time

• cancellation or refund conditions

• at least one attribute capable of producing a meaningful compromise

The data set must intentionally contain:

• one strong initial match

• one initial match that can become unavailable during the demo

• at least two plausible substitutes

• one alternative with a meaningful tradeoff

• enough variation to test constraint changes

6. Required Application State

The prototype should maintain explicit structured state for at least:

Trip intent

• dates

• guest count

• origin or travel radius when used

• hard requirements

• preferences

• budget or price constraint when used

Agent task state

• idle

• interpreting

• searching

• evaluating

• verifying

• exception encountered

• awaiting user input

• preparing reservation

• awaiting authorization

• complete or stopped

Search state

• candidate campsite set

• applied constraints

• rankings or scores if used

• rejected or unavailable options

Recommendation state

• selected recommendation

• preserved requirements

• compromised requirement, if any

• relevant tradeoff data

Booking state

• selected campground and campsite

• dates

• guests

• price and fees

• cancellation terms

• staged versus committed status

The exact state-management implementation is flexible. The requirement is conceptual consistency across model output and application behavior.

7. Agent and Model Responsibilities

The LLM may be used for:

• interpreting natural-language intent

• identifying constraints and preferences

• asking clarification questions when necessary

• interpreting mid-task refinements

• generating concise user-facing explanations of recommendations or tradeoffs

• generating natural-language progress or status communication from known system state

The LLM should not be the sole source of truth for:

• campsite inventory

• availability

• price

• booking terms

• financial totals

• whether an action has already occurred

• authorization status

• deterministic execution of the scripted exception

Where possible, recommendation explanations should be generated from structured differences between campsite records rather than invented freely by the model.

8. Tool and Action Simulation

Agent actions may be implemented as mocked tools or deterministic functions.

Useful simulated actions may include:

• searchCampsites

• filterCampsites

• evaluateCampsites

• verifyAvailability

• recommendAlternative

• stageReservation

• updateTripIntent

Tool names and code structure are implementation details. The prototype should make it possible for the agent layer to request an action, receive a structured result, and update application state.

No simulated tool should be able to bypass the authorization boundary and mark a financial or irreversible action complete without the required user state transition.

9. Build Priorities

Priority 1: State integrity

The most important technical requirement is keeping interpreted intent, campsite data, recommendation logic, and staged booking information synchronized. A polished prototype with contradictory state fails the POC.

Priority 2: Repeatable agent behavior

The golden-path sequence must be reliable enough for testing, design review, and portfolio demonstration. Probabilistic behavior should not make the central exception or authority boundary unpredictable.

Priority 3: Clear authority boundary

The prototype must reliably stop before any simulated financial or irreversible action and require explicit authorization.

Priority 4: Exception handling

The planned availability failure and recovery path should be intentionally scripted and repeatable.

Priority 5: Iteration speed

Implementation choices should make it easy to revise product behavior and state logic as design evolves.

10. Suggested Implementation Shape

The POC should separate:

• LLM interpretation and language generation

• structured application state

• deterministic campsite data and business logic

• simulated tool actions

A useful architecture is:

User input → intent extraction → structured trip state → deterministic search/evaluation → agent explanation → staged action → authorization gate.

This is a build recommendation, not a product or UI requirement.

11. Recommended CampOps POC Stack

This stack is the current implementation decision derived from the PRD. It is intended to satisfy the required product behaviors with the least unnecessary infrastructure while keeping critical state deterministic, agent behavior credible, and the architecture replaceable.

Hosting and deployment

• Vercel Hobby for deployment and hosting.

• Use Vercel serverless / Next.js API routes for server-side model calls and tool execution where secrets must remain off the client.

Application framework

• Next.js as the primary application framework.

• Reuse the existing CampOps project structure rather than creating a separate prototype codebase unless implementation constraints require it.

UI implementation stack

• Tailwind CSS for styling.

• shadcn/ui for reusable components where it already supports the CampOps implementation.

• These are implementation choices, not visual-design requirements.

Model provider and model

• OpenAI API as the initial model provider for this POC.

• GPT-5.4 mini as the initial model.

• Use the model for natural-language intent interpretation, clarification, mid-task refinement interpretation, structured outputs, tool calling, and concise explanations generated from application-supplied facts.

• Keep the model-provider layer replaceable so product behavior does not depend on OpenAI specifically.

Structured outputs and tool calling

• Prefer structured outputs for intent extraction and other model responses that update application state.

• Use tool/function calling for agent actions rather than allowing free-form model text to directly mutate critical state.

• Validate consequence-sensitive model outputs before applying state changes.

Application state

• Keep trip intent, search state, recommendation state, booking state, and authorization state in explicit application state.

• Use lightweight React state, Context, or Zustand depending on implementation complexity.

• Do not rely on conversational memory as the source of truth for critical booking state.

Campsite data

• Use local structured JSON or TypeScript data for the initial campsite inventory.

• Do not add a database for the first version of the POC.

• Add Supabase only if persistence, multi-session state, or another requirement emerges that cannot be credibly handled locally.

Search, ranking, and business logic

• Keep campsite availability, filtering, pricing, booking terms, financial totals, authority checks, and scripted exception behavior deterministic in application logic.

• The model may help interpret user intent and explain tradeoffs, but it is not the source of truth for these values.

Agent tools and simulated actions

• Implement agent actions as local or server-side deterministic functions or mocked tools.

• Candidate tools include searchCampsites, filterCampsites, evaluateCampsites, verifyAvailability, recommendAlternative, updateTripIntent, and stageReservation.

• Tool responses should be structured and should update explicit application state.

Availability exception

• Do not depend on live inventory or model chance for the central failure scenario.

• Implement the preferred-site availability loss as a deterministic, repeatable mocked tool response or controlled state transition after normal agent activity has begun.

Database

• No database initially.

• Supabase is explicitly deferred unless persistence becomes necessary.

Authentication

• No authentication or account system for the POC.

• Any identity or saved-user context needed for demonstration may be mocked.

Payments

• No real payment processing.

• Booking and payment actions are simulated.

• The prototype must stop at the explicit authorization boundary before any simulated financial or irreversible action is marked complete.

Maps and external campsite data

• No live map, campground, or reservation integration is required for the initial POC.

• External map or campsite data may be added later only if it improves the product hypothesis without materially expanding scope.

Analytics and observability

• No production analytics or observability infrastructure is required.

• Lightweight development logging may be used when useful for debugging model outputs, tool calls, or state transitions.

Cost target

• Target near-zero infrastructure cost by using free-tier hosting and local data.

• Expected variable cost should primarily be OpenAI API usage.

• Avoid adding paid infrastructure unless it is necessary to satisfy a PRD requirement or materially improve the credibility of the POC.

Why this stack

This stack is recommended because it satisfies the PRD with minimal infrastructure, keeps critical state and consequence-sensitive actions deterministic, uses a real model where AI materially adds product value, supports repeatable evaluation, and preserves a clean path to production without overbuilding the POC.

Decision status

The items above are current implementation decisions going into the project, not merely options under consideration. They should be changed only when implementation evidence or a changed requirement provides a reason to do so.

12. Model Integration Strategy

For the primary POC, use a hybrid approach with OpenAI GPT-5.4 mini as the initial model. Keep the architecture provider-replaceable so the product behavior does not depend on a specific model vendor:

• deterministic campsite data and availability

• deterministic filtering and consequence-sensitive state transitions

• GPT-5.4 mini for intent extraction and conversational interpretation using structured outputs where practical

• GPT-5.4 mini for concise explanation generated from structured facts supplied by the application

Structured model responses should be used where practical for intent extraction and tool requests. Free-form model text should not directly mutate critical booking state without validation.

Model prompts should establish:

• CampOps' camping-booking domain

• available actions or tools

• supported campsite attributes

• authority boundaries

• prohibition on inventing inventory, pricing, or completed transactions

• instruction to ask for clarification only when ambiguity materially blocks useful action

13. Exception Implementation

The availability exception is intentionally part of the POC and should not depend on chance.

The prototype must provide a reliable mechanism for the initial preferred campsite to become unavailable after normal agent activity has begun.

Possible implementations include:

• scripted state transition after availability verification

• deterministic scenario flag

• controlled mock-tool response

• developer/demo control that triggers the exception

The implementation should feel like a changed external condition within the product experience while remaining fully repeatable for testing and demonstration.

14. Evaluation Support

The implementation should support the PRD's deterministic evaluation scenarios without requiring code changes between each test where reasonably possible.

At minimum, support:

• all constraints satisfied

• preferred campsite becomes unavailable

• no campsite satisfies every requirement

• user changes a constraint during agent activity

• user rejects a recommendation

• unsupported request

• incomplete booking authorization

For each scenario, expected structured state and expected agent behavior should be known enough to distinguish pass, partial, and fail.

15. Definition of Done

The build is complete when:

• the primary golden path can be demonstrated front to back

• all required structured states stay synchronized

• the planned exception can be triggered reliably

• at least one mid-task refinement changes the outcome correctly

• the recommendation explanation reflects actual data differences

• the staged booking contains complete, internally consistent information

• no simulated transaction can occur without the authorization state

• the prototype is stable enough for design review and portfolio capture

16. Open or Deferred Technical Decisions

The following implementation details remain intentionally unresolved until early implementation provides evidence:

• whether progress streaming should reflect real model/tool latency or be partially simulated for repeatability

• whether React state, Context, or Zustand is the simplest state-management choice once the prototype state graph is implemented

• which deterministic mechanism is cleanest for triggering the planned availability exception

• whether external campsite or map data adds enough value to justify expanding the initial local-data approach

• whether GPT-5.4 mini remains the right balance of cost, quality, latency, and structured-output reliability after initial implementation

• whether seclusion, ease of access, and other qualitative campsite attributes should be pre-tagged as deterministic data fields set at dataset-creation time, or inferred by the model at judgment time from existing attributes and descriptive text, pending evidence from GPT-5.4 mini's output quality and repeatability during implementation

Already decided and no longer open:

• intent interpretation will use the OpenAI API with GPT-5.4 mini rather than a fully deterministic language mock

• campsite search, availability, pricing, consequence-sensitive state changes, and the central exception remain deterministic application behavior

• structured outputs and tool calling are the default model integration pattern

• consequence-sensitive model outputs must be validated before updating critical application state

• no database, authentication system, real payment integration, production RAG, vector database, or live reservation API is required for the initial POC

The default decision for anything still open should favor the smallest technical choice that allows the product hypothesis to be tested credibly and repeatably.